**Test plan NTPD006**

**Introduction:** Test plan describes testing process of built-in text editor Notepad for Windows

**Project:** Notepad version 6.1 ( build 7601: Servise Pack 1)

**Completion criteria**:

* test coverage is least 99% of test requirements
* All high-priority tests are passed successfully and closed
* 80% medium-priority tests are passed successfully and closed
* Test reports are approved by Test Lead

**Equipment, environment:**

* 4 laptops with Windows 7, SP 1(minimal requirements: 1 GHz 32-bit or 64-bit processor, 1GB RAM (32-bit) or 2 GB RAM (64-bit), 16 GB available hard disk space, DirectX 9 with WDDM 1.0)
* 1 connected printer

**People:** Senior QA-1, Middle QA-1, Junior QA - 2

**Time Scales:** 13.11.2019 – 17.11.2019

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Time** | **Date start** | **End start** |
| Test plan, check-list preparing | 8 hrs | 13.11.2019 | 13.11.2019 |
| Test plan, check-list editing, RTM matrix preparing | 4 hrs | 14.11.2019 | 14.11.2019 |
| Tests executing | 3 days | 14.11.2019 | 16.11.2019 |
| Bug-reports preparing | 1 day | 17.11.2019 | 17.11.2019 |

**In-Scope:**

* Functional testing:
  + Working with files (*high priority*)
  + Text input field (*high priority*)
  + Text editing using keyboard and mouse (*high priority)*
  + Text editing using menu (*high priority*)
  + Page setups (*medium priority*)
  + Printing (*medium priority*)
  + Fonts settings (*medium priority*)
  + Scalability (*medium priority*)
  + Working with reference (*low priority*)
* Non-functional testing:
  + Usability (*medium priority*)
  + Configuration testing (*low priority*)

**Out-of-Scope:**

* Status bar - low risk, has been used before and is considered stable
* Failover and recovery testing - low risk, has been used before and is considered stable
* Security testing – no security features

**Risks:**

* Stuff absence may cause delays on any solution
* Test plan, requirements and instructions may be changed